Note:

1. Please make sure you complete this Report related to each meeting for your Practical Project – Iteration 1 below.

2. Once completed, convert this content to readme.md (GitHub).

# Practical Project - Iteration 1

# Group Meeting Report

| # Notice of Meeting and Agenda | ### Date: 11/3/26 ### Time: 12:25 ### Location: Class 401 |
| --- | --- |

| ## Sponsor: | John Jamieson | ## Name of Group: | Android 18 |
| --- | --- | --- | --- |
| ## Group Lead: | Zac Greenwood | ## Product Manager: | Joel martin |
| Attendees: | Joel Martin Jackson Perese |  |  |
| Absent: | Enter names of those absent here |  |  |
| Please bring: | Laptop |  |  |
| Agenda items: | - Complete stake holder register - Complete Personas |  |  |

# Minutes

| ## Agenda Item 1: | complete stake holder register | ## Presenter: | Joel martin |
| --- | --- | --- | --- |

#### Discussion:

We discussed what we define as stakeholders and decided on what roles shall be designated to each person. Zac completed the Stakeholder Register.

#### Conclusions:

We conclude that everyone was happy with their positions, and we were able to work out who would be best at doing what task.

| ## Action items | ## Person responsible | ## Deadline |
| --- | --- | --- |
| Complete and upload the stake holder register | Zac Greenwood | 17/3/26 |
| Role Structure | Zac Greenwood | 17/3/26 |
| Note Taking | Joel Martin | 17/3/26 |

| ## Agenda Item 2: | Complete the Personas for our E-commerce site | ## Presenter: | Joel Martin |
| --- | --- | --- | --- |

#### Discussion:

Deciding on what kind of personas would likely be visiting our site and deciding on their generation (ie: gen z, millennial, boomer). Deciding that we will split the workload between Jackson and Joel, Jackson will complete a persona, and Joel will complete the other 2.

#### Conclusions:

We were both able to identify what personas we should both work on and chose a good range of options to suit multiple users.

| ## Action items | ## Person responsible | ## Deadline |
| --- | --- | --- |
| Jackson to complete ONE persona | Jackson Perese | 19/3/26 |
| Joel to complete TWO persona’s | Joel Martin | 19/3/26 |
| nil | nil | nil |

#### Resources:

Enter resources here.

#### Date of next meeting: 18/3/26

Enter any special notes here.

Successful meeting and discussion, and good communication into ideas.