# Resource Table

| Deliverable |  | Resource name | Amount of resource required in (hours) or (number of items) | Cost (NZD) |
| --- | --- | --- | --- | --- |
| Tasks | Description |  |  |  |
| Every Iteration | Group meetings, action items, progress updates | Group / Joel | 1–2 hrs per iteration | 0 |
| 1.0 | Assign roles & titles | Zac | 3 hrs | 0 |
| 1.1 | Assign tasks to team members | Zac | 1 hr | 0 |
| 1.2 | Complete action items | Group | 10 hrs | 0 |
| 1.3 | Group meeting report | Joel | 1 hr | 0 |
| 2.0 | Identify resource needs | Jackson | 13 hrs | 0 |
| 2.1 | Create Gantt chart | Zac | 9 hrs | 0 |
| 2.2 | Create resource requirement list | Jackson | 11 hrs | 0 |
| 3.0 | Create GitHub repository | Zac | 4 hrs | 0 |
| 3.1 | Update README.md | Zac | 14 hrs | 0 |
| 3.2 | Kanban board setup | Zac | 4 hrs | 0 |
| 3.3 | Deadlines & notes | Joel | 6 hrs | 0 |
| 4.0 | Upload final work to repository | Zac | 15 hrs | 0 |
| 4.1 | Complete progress report | Group | 5 hrs | 0 |
| Total | — | — | — | 0 |